|  |  |  |
| --- | --- | --- |
| RISKS | PROBABILITY | EFFECT |
| Key staff leaving the team before project completion | Moderate | Catastrophic |
| Users ability to communicate requirements of project to the project team | High | Serious |
| Power outages | High | Tolerable |
| Inappropriate choice of software development process | Low | Serious |
| Underestimating size of project (in terms of work to be done) | High | Serious |
| Reliability of supporting software to be used | Very Low | Tolerable |
| Inaccurate estimation of budget for project | High | Serious |
| Team mismanagement | Moderate | Catastrophic |